7. Backend Development Order

Recommended order:

Phase 1 — Foundation

Build:

- FastAPI setup
- PostgreSQL
- SQLAlchemy
- Alembic
- Docker
- Auth system

Phase 2 — Core Modules

Build in order:

1. Users
2. Groups
3. Expenses
4. Splits
5. Balances
6. Settlements

Why?

Because:

- balances depend on expenses

- settlements depend on balances

There’s dependency hierarchy.

Phase 3 — Core Business Engine

This is the heart.

Implement:

- split algorithms

- debt simplification

- transaction safety

- consistency rules

This matters FAR more than UI polish.